### Friday, January 17, 2025

### CRG Website Development Milestones

#### Static Design Completion (Already Done)

- Goals: Finalize the design phase, ensuring it aligns with the project scope and objectives.

- Status: ✅ Completed

#### Week 1: E-Commerce Frontend Development (HTML & UX)

- Goals: Build a responsive and user-friendly e-commerce frontend.

- Activities:

  - Convert design mockups into responsive HTML and CSS, optimized for e-commerce.

  - Develop product pages, category pages, shopping cart, and checkout flow.

  - Implement interactive features like product filters, search functionality, and dynamic updates.

  - Ensure compatibility across major browsers and devices.

- Deliverable: Fully functional e-commerce frontend prototype for review.

#### Week 2: Backend Development (CMS & Inventory Management)

- Goals: Build and implement backend systems for managing products, inventory, and customers.

- Activities:

  - Set up a secure CMS for managing products, orders, and customer data.

  - Load inventory data into the system and ensure seamless integration with the frontend.

  - Implement backend logic for order processing and notifications.

- Deliverable: Fully integrated backend with a functioning CMS and inventory management system.

#### Week 3: ERP Integration & Backend Finalization

- Goals: Integrate backend systems with ERP and prepare for deployment.

- Activities:

  - Link inventory management to Odoo ERP using API connections.

  - Conduct backend testing for API functionality and smooth data synchronization.

  - Address feedback and make necessary adjustments to backend workflows.

- Deliverable: Functional backend system integrated with Odoo ERP and ready for final testing.

#### Week 4: ERP, Payment Gateway Integration & Final Launch

- Goals: Complete API integrations and deploy the live website.

- Activities:

  - Integrate Odoo ERP for inventory, order management, and customer data synchronization.

  - Set up and test the payment gateway for secure transactions.

  - Conduct comprehensive testing for API functionality, performance, and security.

  - Finalize adjustments based on feedback and deploy the live website.

- Deliverable:

  - Fully operational website with ERP and payment gateway integration.

  - Live deployment with all systems functioning seamlessly.

END.